PROJECT CHARTER DOCUMENT

Title

“Customer Segmentation Using K-Means Clustering”

Student Name: Vadlamuri Sohan Aravind
Job Role: Junior Data Scientist
Batch ID: vadlamuriaravind126009
Email: vadlamuriaravind@gmail.com
Phone: +91-9573983787
LinkedIn: linkedin.com/in/vadlamuri-sohan-aravind

Project Type: Data Science and Machine Learning Project
Submission Date: September 2026

Project Details

| Project Name | Customer Segmentation Using K-Means Clustering |
| --- | --- |
| Department | Data Science / Machine Learning |
| Focus Area | Customer Analytics and Unsupervised Machine Learning |
| Product / Process | Customer Segmentation and Business Insight System |
| Dataset | Mall Customer Segmentation Data |
| Machine Learning Approach | K-Means Clustering |
| Primary Features | Annual Income and Spending Score |
| Project Objective | Identify meaningful customer groups based on similar income and spending behavior and generate business insights |

Prepared By, Document Owner(s), Project / Organization Role

| Prepared By | Document Owner | Project / Organization Role |
| --- | --- | --- |
| Vadlamuri Sohan Aravind | Vadlamuri Sohan Aravind | Junior Data Scientist / Student |
| Batch ID: vadlamuriaravind126009 | Individual Project Owner | Data Science and Machine Learning Project |

Contact Information

Email: vadlamuriaravind@gmail.com

Phone: 9573983787

LinkedIn: linkedin.com/in/vadlamuri-sohan-aravind

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | September 2026 | V. Sohan Aravind | Initial project charter creation |
| 1.1 | September 2026 | V. Sohan Aravind | Content expansion and project structure improvement |
| 1.2 | September 2026 | V. Sohan Aravind | Added evaluation, stakeholder, risk, and appendix sections |
| 1.3 | September 2026 | V. Sohan Aravind | Final consolidated project charter |

TABLE OF CONTENTS

| Section No. | Section Title |
| --- | --- |
| 1.0 | Project Charter Purpose and Background |
| 2.0 | Project Executive Summary |
| 3.0 | Motivation for Choosing This Project |
| 4.0 | Goals and Learning Objectives |
| 5.0 | Project Scope |
| 6.0 | Business Problem and Project Need |
| 7.0 | Detailed Project Deliverables and Milestones |
| 8.0 | Project Plan Timeline |
| 9.0 | Technical Approach |
| 10.0 | Data and Responsible Usage Considerations |
| 11.0 | Risks, Assumptions and Mitigation |
| 12.0 | Stakeholder Structure and Roles |
| 13.0 | Acceptance and Evaluation Criteria |
| 14.0 | Reflection and Learning Gain |
| 15.0 | References |
| 16.0 | Appendices and Supplementary Information |
| 17.0 | Conclusion and Closing Remarks |
| 18.0 | Sign-Off and Approvals |
| 19.0 | Project Governance Addendum |

1.0 PROJECT CHARTER PURPOSE AND BACKGROUND

This project charter provides a structured overview of the project titled “Customer Segmentation Using K-Means Clustering.”

The main purpose of this project is to understand how customer data can be analyzed using Data Science and Unsupervised Machine Learning techniques to identify meaningful groups of customers.

Businesses usually have customers with different income levels, spending behaviors, preferences, and purchasing patterns. Applying the same marketing strategy to every customer may not always produce effective results. Customer segmentation helps organizations divide customers into groups with similar characteristics so that business strategies can be developed more effectively.

This project focuses mainly on customer segmentation using Annual Income and Spending Score. The K-Means Clustering algorithm is used to identify customer groups based on similarities between these features.

The project follows an end-to-end Data Science workflow consisting of dataset understanding, data quality analysis, Exploratory Data Analysis, feature selection, feature scaling, cluster evaluation, K-Means clustering, cluster profiling, business analysis, visualization, deployment, and documentation.

The final objective is not only to create customer clusters but also to interpret those clusters and transform them into meaningful business insights.

2.0 PROJECT EXECUTIVE SUMMARY

The Customer Segmentation Using K-Means Clustering project is an end-to-end Unsupervised Machine Learning project developed using a mall customer dataset.

The dataset contains customer information such as Customer ID, Gender, Age, Annual Income, and Spending Score. These features were initially analyzed to understand the demographic and financial characteristics of the customer population.

Exploratory Data Analysis was performed using different visualizations to understand customer age, gender distribution, annual income, spending behavior, correlations, and relationships between important features.

For the clustering model, Annual Income and Spending Score were selected as the primary features because they provide a useful basis for understanding customer financial capacity and spending behavior.

The optimal number of customer clusters was evaluated using the Elbow Method and Silhouette Score. After selecting an appropriate number of clusters, the K-Means algorithm was used to group customers with similar characteristics.

The resulting clusters were further analyzed through cluster profiling and visualization. The project then translated the technical results into practical business insights that could support targeted marketing, personalized promotions, customer engagement, retention strategies, cross-selling, and upselling.

The complete project was documented using GitHub, and a Streamlit application was developed and deployed to demonstrate the customer segmentation workflow and results.

3.0 MOTIVATION FOR CHOOSING THIS PROJECT

Customer segmentation was selected as the project topic because it is an important real-world application of Data Science and Machine Learning.

Businesses collect large amounts of customer information, but raw data alone does not automatically provide useful business insights. Data Science techniques can help organizations understand customer behavior and identify meaningful groups within their customer population.

This project was also selected to gain practical experience in Unsupervised Machine Learning, especially K-Means Clustering. Unlike supervised learning, customer segmentation does not depend on predefined target labels. Instead, the algorithm identifies patterns and groups within the available data.

The project provided an opportunity to understand the complete journey from raw data to business insight. It combines technical analysis with practical interpretation.

The major motivation behind the project was to learn how Data Science can support business decision-making by transforming customer information into understandable customer segments.

4.0 GOALS AND LEARNING OBJECTIVES

The main goal of this project is to develop a structured understanding of customer segmentation using Data Science and K-Means Clustering.

The project learning objectives include:

- Understanding the structure and characteristics of a customer dataset.

- Performing data quality analysis.

- Conducting Exploratory Data Analysis.

- Understanding customer demographics, income, and spending behavior.

- Identifying meaningful features for clustering.

- Preparing numerical data for clustering through feature scaling.

- Understanding the K-Means Clustering algorithm.

- Evaluating the number of clusters using the Elbow Method.

- Evaluating cluster quality using the Silhouette Score.

- Developing a customer segmentation model.

- Profiling the characteristics of each customer segment.

- Converting clustering results into meaningful business insights.

- Creating visualizations for data analysis and customer segmentation.

- Developing and deploying a Streamlit application.

- Documenting the complete project through GitHub.

The overall learning objective is to gain practical experience in developing an end-to-end Data Science project from raw customer data to final business insights and deployment.

5.0 PROJECT SCOPE

Project Inclusions

The project includes:

Dataset understanding and analysis.

Data quality analysis.

Exploratory Data Analysis.

Customer demographic analysis.

Age distribution analysis.

Gender distribution analysis.

Annual income analysis.

Spending behavior analysis.

Feature relationship analysis.

Correlation analysis.

Feature selection.

Feature scaling.

Elbow Method analysis.

Silhouette Score analysis.

K-Means Clustering.

Cluster visualization.

Cluster profiling.

Customer segment analysis.

Business recommendations.

Streamlit deployment.

GitHub documentation.

Project Exclusions

The project does not include:

Real-time customer transaction data.

Confidential organizational customer records.

Individual customer identification.

Predictive classification models.

Customer purchase forecasting.

Deep Learning models.

Advanced recommendation systems.

Production-level enterprise deployment.

Direct integration with business databases.

The project is primarily designed as a Data Science and Machine Learning learning project demonstrating customer segmentation using K-Means Clustering.

6.0 BUSINESS PROBLEM AND PROJECT NEED

Businesses often have customers with different levels of income and spending behavior. A single marketing strategy may not be equally effective for all customers.

For example, some customers may have high income and high spending behavior, while others may have high income but lower spending. Similarly, some customers may have lower income but demonstrate relatively high spending behavior.

Without customer segmentation, businesses may find it difficult to understand these differences.

The business need addressed by this project is to identify groups of customers with similar financial and spending characteristics.

By applying K-Means Clustering, customers can be grouped into segments that help organizations better understand their customer population.

The resulting customer segments can support business activities such as:

Targeted marketing.

Personalized offers.

Customer engagement.

Customer retention.

Premium customer strategies.

Cross-selling.

Upselling.

Promotional planning.

The main project problem can therefore be described as follows:

How can customer income and spending behavior be analyzed using K-Means Clustering to identify meaningful customer segments and generate useful business insights?

7.0 DETAILED PROJECT DELIVERABLES AND MILESTONES

| Phase | Activity | Deliverable |
| --- | --- | --- |
| 1 | Dataset Understanding | Dataset overview |
| 2 | Data Quality Analysis | Data quality findings |
| 3 | Exploratory Data Analysis | Customer visualizations |
| 4 | Feature Selection | Selected clustering features |
| 5 | Feature Scaling | Prepared clustering data |
| 6 | Cluster Evaluation | Elbow and Silhouette analysis |
| 7 | Model Development | K-Means clustering model |
| 8 | Cluster Profiling | Customer segment characteristics |
| 9 | Business Analysis | Business insights and recommendations |
| 10 | Deployment | Streamlit application |
| 11 | Documentation | GitHub repository and README |

The main project milestone was completing the complete workflow from raw customer data to customer segmentation results, business analysis, documentation, and deployment.

8.0 PROJECT PLAN TIMELINE

| Phase | Major Activity | Expected Outcome |
| --- | --- | --- |
| Phase 1 | Project planning and dataset understanding | Understanding of project objectives and dataset |
| Phase 2 | Data quality analysis | Identification of dataset characteristics |
| Phase 3 | Exploratory Data Analysis | Customer insights and visualizations |
| Phase 4 | Feature preparation | Selected and prepared clustering features |
| Phase 5 | Cluster evaluation | Appropriate cluster selection analysis |
| Phase 6 | K-Means development | Customer clusters generated |
| Phase 7 | Cluster profiling | Customer segment characteristics identified |
| Phase 8 | Business analysis | Recommendations developed |
| Phase 9 | Deployment | Streamlit application created |
| Phase 10 | Documentation | GitHub repository and README completed |

The project followed a progressive approach where each stage provided the foundation for the next stage.

9.0 TECHNICAL APPROACH

The project follows an end-to-end Data Science workflow.

1. Dataset Loading

The customer dataset was loaded into the Python environment for analysis.

2. Dataset Understanding

The dataset structure, number of records, features, data types, and overall characteristics were examined.

3. Data Quality Analysis

The dataset was reviewed for missing values, duplicates, data quality issues, and general consistency.

4. Exploratory Data Analysis

Exploratory analysis was performed to understand customer demographics, age, income, spending behavior, and relationships between numerical features.

5. Feature Selection

Annual Income and Spending Score were selected as the primary features for clustering.

6. Feature Scaling

The selected numerical features were prepared for clustering to ensure that differences in measurement ranges did not negatively influence the algorithm.

7. Elbow Method

The Elbow Method was used to analyze how Within-Cluster Sum of Squares changes with different values of K.

8. Silhouette Score

Silhouette analysis was used to evaluate the separation and quality of the customer clusters.

9. K-Means Clustering

The K-Means algorithm was applied to group customers with similar Annual Income and Spending Score characteristics.

10. Cluster Profiling

The resulting customer groups were analyzed to understand their income and spending characteristics.

11. Business Analysis

The clusters were translated into meaningful customer segments and business recommendations.

12. Visualization and Deployment

The results were visualized, documented, and presented through a Streamlit application and GitHub repository.

10.0 DATA AND RESPONSIBLE USAGE CONSIDERATIONS

The dataset used in this project is an openly available customer dataset created for educational and analytical purposes.

The project does not involve confidential company records or sensitive real-world customer information.

The analysis focuses on general customer characteristics rather than identifying individual customers.

The following principles were followed:

Responsible use of publicly available data.

Clear documentation of dataset limitations.

Avoidance of unnecessary personal interpretation.

Transparent explanation of the clustering methodology.

Recognition that the dataset represents a limited sample.

Responsible interpretation of business recommendations.

The project also recognizes that real-world customer segmentation systems would normally require larger and more diverse datasets, additional behavioral information, and continuous model evaluation.

11.0 RISKS, ASSUMPTIONS AND MITIGATION

Key Assumptions

The project assumes that:

Annual Income and Spending Score provide useful information for customer segmentation.

Customers with similar feature characteristics can be meaningfully grouped.

K-Means is suitable for demonstrating clustering on the selected dataset.

The dataset provides enough variation to identify useful patterns.

The selected clustering evaluation methods provide support for cluster selection.

Risk Mitigation Framework

| Risk Area | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Limited Dataset Size | Medium | High | Clearly document dataset limitations and avoid overly broad conclusions |
| Limited Customer Features | High | High | Use the most meaningful available features and acknowledge missing real-world variables |
| Incorrect Number of Clusters | Medium | High | Use Elbow Method and Silhouette Score for evaluation |
| Poor Cluster Separation | Medium | High | Analyze Silhouette Score and visual cluster separation |
| Feature Scaling Issues | Low | High | Prepare numerical features appropriately before clustering |
| Misinterpretation of Segments | Medium | High | Use cluster profiling and connect findings carefully with business insights |
| Computational Constraints | Low | Medium | Use available environments such as Google Colab and maintain project backups |
| Deployment Issues | Low | Medium | Test the Streamlit application before final presentation |
| Documentation Issues | Low | Medium | Review GitHub files, README, and project structure |
| Timeline Delays | Low | Medium | Follow a structured workflow and complete tasks progressively |

12.0 STAKEHOLDER STRUCTURE AND ROLES

Stakeholder Review Process

The project follows a structured review process involving different stages of preparation and evaluation.

1. Student Researcher – Preparation and Submission

The student, Vadlamuri Sohan Aravind, prepared and developed this project as an individual Data Science and Machine Learning project.

The project includes dataset understanding, data quality analysis, Exploratory Data Analysis, feature selection, K-Means Clustering, cluster evaluation, customer segment analysis, business recommendations, Streamlit deployment, and GitHub documentation.

The project documentation was prepared to clearly explain the complete workflow from customer data analysis to customer segmentation.

2. Faculty Mentor – Technical and Academic Validation

The Faculty Mentor may review the project for technical correctness, clarity of objectives, appropriate use of Machine Learning, suitability of methodology, documentation quality, and academic relevance.

Feedback provided during the review process can be incorporated to improve project quality.

3. Project Reviewer – Technical Validation

A technical reviewer may examine whether the dataset was properly analyzed, whether the clustering methodology is suitable, whether selected features are meaningful, whether cluster results are understandable, and whether business recommendations are connected with project findings.

4. Academic Evaluation Committee – Final Review

The final review may focus on project completion, technical implementation, documentation quality, originality, learning outcomes, and presentation of results.

Stakeholder Role Matrix

| Stakeholder | Role | Responsibilities | Engagement Frequency |
| --- | --- | --- | --- |
| Student Researcher – Vadlamuri Sohan Aravind | Project Owner and Developer | Execute all project activities including analysis, clustering, evaluation, deployment, and documentation | Daily |
| Faculty Mentor | Academic Guide | Review project progress and provide academic and technical guidance | Weekly or as required |
| Technical / Project Reviewer | Technical Advisor | Review methodology, clustering approach, and technical interpretation | At major milestones |
| Business / Domain Reviewer | Business Insight Advisor | Review business relevance of customer segments and recommendations | As required |
| Evaluation Panel | Project Reviewer | Evaluate final project implementation, documentation, and presentation | End of Project |
| Academic Coordinator / Department | Institutional Support | Monitor academic requirements and timelines | Monthly or as required |

13.0 ACCEPTANCE AND EVALUATION CRITERIA

The project will be evaluated based on technical implementation, clustering quality, documentation, visualization, deployment, business interpretation, and learning outcomes.

Evaluation Criteria Framework

| Category | Weight (%) | Evaluation Focus |
| --- | --- | --- |
| Clustering Quality and Technical Performance | 30% | K-Means implementation, feature selection, scaling, Elbow Method, Silhouette Score, reproducibility, and cluster interpretation |
| Data Quality and Responsible Data Usage | 15% | Dataset understanding, data quality analysis, responsible use, transparency, and limitations |
| Documentation and Report Quality | 20% | Completeness, clarity, organization, GitHub README, and workflow explanation |
| Visualization and Streamlit Deployment | 20% | Quality of visualizations, interpretability, usability, and deployment |
| Business Insights, Learning Reflection and Presentation | 15% | Customer segment interpretation, recommendations, learning outcomes, and presentation |

Traditional classification accuracy is not the main evaluation metric because this is an Unsupervised Machine Learning project.

The quality of the solution is instead evaluated using clustering analysis, Elbow Method, Silhouette Score, cluster visualization, cluster profiling, and business interpretability.

14.0 REFLECTION AND LEARNING GAIN

This project provided practical experience in developing an end-to-end Data Science and Machine Learning workflow.

One of the major learning outcomes was understanding that Data Science projects do not begin directly with model development. Dataset understanding and Exploratory Data Analysis are important stages that help determine which features and methods are appropriate.

The project also improved understanding of Unsupervised Machine Learning. Unlike supervised learning, K-Means Clustering does not require predefined target labels. Instead, the algorithm identifies patterns and groups based on similarities within the data.

The project provided learning experience in:

Python programming.

Pandas and NumPy.

Data analysis.

Data visualization.

Matplotlib and Seaborn.

Feature selection.

Feature scaling.

K-Means Clustering.

Elbow Method.

Silhouette Score.

Cluster profiling.

Business interpretation.

Streamlit deployment.

GitHub documentation.

The most important learning outcome was understanding how technical Machine Learning results can be converted into practical business insights.

15.0 REFERENCES

1. https://ejournal.uin-malang.ac.id/index.php/jrmm/article/view/33389

Applies K-Means with the Elbow Method to mall-customer data, providing a directly relevant reference for cluster selection and customer-segment interpretation.

2. https://doi.org/10.1007/978-981-99-6553-3_35

Demonstrates mall customer segmentation using K-Means and the Elbow Method, supporting the project approach to identifying meaningful customer groups.

3. https://doi.org/10.1016/j.jksuci.2018.09.004

Uses RFM analysis with K-Means and Fuzzy C-Means, providing useful guidance on behavioral customer segmentation and clustering methodology.

4. https://doi.org/10.1016/j.procs.2025.03.240

Compares multiple clustering techniques for customer segmentation and supports the use of Silhouette Score for evaluating cluster quality.

5. https://doi.org/10.18311/jbt/2024/44468

Uses RFM analysis and K-Means for retail customer micro-segmentation, showing how clusters can support personalized marketing and customer retention.

6. https://doi.org/10.1109/SEB4SDG60871.2024.10630052

Combines RFM analysis with K-Means to create business-oriented customer categories and demonstrates the marketing value of interpretable segmentation.

7. https://doi.org/10.1007/s43995-025-00180-7

Applies RFM analysis with Bisecting K-Means and clustering validation metrics, offering a useful comparison for evaluating and interpreting customer segments.

16.0 APPENDICES AND SUPPLEMENTARY INFORMATION

The Appendices and Supplementary Information section provides additional materials that support the main body of the Customer Segmentation Using K-Means Clustering project.

These materials improve clarity, transparency, and completeness by presenting milestone information, risk management, technical workflow, learning outcomes, and supporting project information.

A. Milestone and Deliverable Table

| Phase | Activity | Deliverable | Status |
| --- | --- | --- | --- |
| Phase 1 | Dataset Understanding and Data Quality Analysis | Dataset overview and quality findings | Completed |
| Phase 2 | Exploratory Data Analysis | Customer visualizations and insights | Completed |
| Phase 3 | Feature Selection and Scaling | Prepared clustering features | Completed |
| Phase 4 | Cluster Evaluation | Elbow and Silhouette analysis | Completed |
| Phase 5 | Model Development | K-Means clustering model | Completed |
| Phase 6 | Cluster Profiling and Business Analysis | Segment characteristics and recommendations | Completed |
| Phase 7 | Visualization and Deployment | Streamlit application | Completed |
| Phase 8 | Documentation | GitHub repository and README | Completed |

B. Risk Management Matrix

| Risk Area | Likelihood | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| Limited Dataset Size | Medium | High | Document dataset limitations |
| Limited Customer Features | High | High | Use meaningful available features |
| Incorrect Cluster Number | Medium | High | Use Elbow and Silhouette analysis |
| Poor Cluster Separation | Medium | High | Analyze clustering quality |
| Misinterpretation | Medium | High | Use cluster profiling |
| Computational Limitations | Low | Medium | Use available cloud resources |
| Deployment Problems | Low | Medium | Test application functionality |
| Timeline Delays | Low | Medium | Follow structured project planning |

C. Conceptual Framework

The conceptual flow of the project is:

Input Data → Dataset Understanding → Data Quality Analysis → Exploratory Data Analysis → Feature Selection → Feature Scaling → Elbow Method → Silhouette Score → K-Means Clustering → Cluster Profiling → Business Analysis → Visualization → Streamlit Deployment → GitHub Documentation

The input dataset contains customer information such as Customer ID, Gender, Age, Annual Income, and Spending Score.

The final output consists of meaningful customer segments and business insights.

D. Learning and Evaluation Checklist

| Category | Evaluation Item | Status |
| --- | --- | --- |
| Dataset Understanding | Dataset structure analyzed | Completed |
| Data Quality Analysis | Quality checks performed | Completed |
| Exploratory Data Analysis | Customer visualizations created | Completed |
| Feature Selection | Clustering features selected | Completed |
| Feature Scaling | Data prepared for clustering | Completed |
| Cluster Evaluation | Elbow and Silhouette analysis performed | Completed |
| Model Development | K-Means model developed | Completed |
| Cluster Profiling | Customer groups analyzed | Completed |
| Business Analysis | Insights and recommendations prepared | Completed |
| Visualization | Project visualizations created | Completed |
| Deployment | Streamlit application deployed | Completed |
| Documentation | GitHub documentation completed | Completed |

E. Supplementary Notes

The project was developed using Python and important Data Science libraries such as Pandas, NumPy, Matplotlib, Seaborn, and Scikit-learn.

The project contains multiple visualizations covering customer age, gender, income, spending behavior, feature relationships, correlations, clustering results, cluster centroids, customer segment sizes, Elbow Method, and Silhouette Score.

The project documentation and code are maintained through GitHub.

The Streamlit application provides an interactive demonstration of the project.

The project acknowledges the limitations associated with a relatively small dataset and limited number of available customer features.

17.0 CONCLUSION AND CLOSING REMARKS

The Customer Segmentation Using K-Means Clustering project demonstrates a complete Data Science workflow from raw customer data to meaningful customer segments and business insights.

The project begins with dataset understanding and data quality analysis. Exploratory Data Analysis is then used to understand customer demographics, Annual Income, Spending Score, and relationships between features.

The selected features are prepared for clustering, and K-Means is applied to identify groups of customers with similar characteristics.

The Elbow Method and Silhouette Score support the evaluation of clustering performance.

The identified clusters are further analyzed through cluster profiling and business interpretation.

The final results demonstrate how customer segmentation can support targeted marketing, personalized offers, customer engagement, retention, cross-selling, and upselling strategies.

The project also demonstrates practical skills in Python, Data Analysis, Data Visualization, Unsupervised Machine Learning, Streamlit deployment, and GitHub documentation.

Overall, the project successfully demonstrates the transformation of raw customer information into structured customer segments and meaningful business insights.

18.0 SIGN-OFF AND APPROVALS

The Sign-Off and Approvals section formally concludes the project charter and confirms that the project requirements, deliverables, and documentation have been reviewed for academic and learning purposes.

It provides accountability and transparency by documenting the involvement of the student researcher, mentor, technical reviewer, and academic evaluation process.

The sign-off indicates that the project is ready for academic submission, presentation, and evaluation.

1. Purpose of Sign-Off

The purpose of this section is to provide confirmation that:

- The project charter clearly describes the project objectives and workflow.

- The scope, goals, methodology, and responsible data usage considerations are documented.

- The technical methodology and project deliverables can be reviewed.

- The student researcher has prepared the required project documentation.

- The project is ready for academic evaluation and presentation.

2. Stakeholder Review Process

Student Researcher – Preparation and Submission

The student, Vadlamuri Sohan Aravind, prepared and developed the project as an individual Data Science and Machine Learning project.

The project includes dataset understanding, data quality analysis, Exploratory Data Analysis, feature selection, K-Means Clustering, cluster evaluation, customer segment analysis, business recommendations, Streamlit deployment, and GitHub documentation.

Faculty Mentor – Technical and Academic Validation

The Faculty Mentor may review the project for technical correctness, clarity of objectives, methodology, documentation quality, and academic relevance.

Project Reviewer – Technical Validation

A reviewer may evaluate the dataset analysis, feature selection, clustering methodology, cluster evaluation, customer segment interpretation, and business recommendations.

Academic Evaluation Committee – Final Review

The final evaluation may focus on project completion, technical implementation, documentation, learning outcomes, originality, and presentation.

3. Sign-Off Confirmation Table

| Name / Role | Affiliation | Responsibility | Signature / Approval Date |
| --- | --- | --- | --- |
| Prepared by: Vadlamuri Sohan Aravind | Junior Data Scientist / Student | Project Author and Developer | ______________________________ |
| Reviewed by: [Mentor Name] | Faculty Mentor | Academic and Technical Review | ______________________________ |
| Reviewed by: [Project Reviewer] | Academic / Technical Reviewer | Project Validation and Feedback | ______________________________ |
| Endorsed by: [Evaluation Panel] | Academic Committee | Final Evaluation and Acceptance | ______________________________ |

4. Declaration of Authenticity

I, Vadlamuri Sohan Aravind, hereby declare that this project charter and the related project work have been prepared for academic and learning purposes.

The project documentation has been developed to describe my work on Customer Segmentation Using K-Means Clustering.

All datasets, libraries, documentation, and learning resources used in the project are acknowledged appropriately.

The dataset used in this project is openly available and the project does not involve confidential organizational customer information or sensitive real-world customer records.

By submitting this document, I confirm that I have followed the expected principles of academic honesty, responsible data usage, and proper documentation.

5. Closing Statement

The sign-off of this project charter represents the completion of the project planning and documentation process.

It confirms that the project has been structured to demonstrate Data Science and Machine Learning learning outcomes through customer data analysis, K-Means Clustering, customer segment interpretation, business recommendations, deployment, and documentation.

With the project documentation completed, the project is ready for academic presentation and evaluation.

Prepared by:

Vadlamuri Sohan Aravind

Junior Data Scientist
Batch ID: vadlamuriaravind126009

Email: vadlamuriaravind@gmail.com
Phone: 9573983787

19.0 PROJECT GOVERNANCE ADDENDUM

This section includes project issues, risks, constraints, project structure, team organization, project references, and formal approvals.

Project Issues

Priority Criteria:

1 – High Priority: Requires immediate attention.

2 – Medium Priority: Requires resolution before the next major milestone.

3 – Low Priority: Can be addressed during normal project progress.

4 – Closed: Issue successfully resolved.

| No. | Priority | Owner | Description | Status and Resolution |
| --- | --- | --- | --- | --- |
| 1 | Medium | Student | Limited dataset size | Addressed by documenting limitations |
| 2 | Medium | Student | Limited customer features | Focused on the most meaningful available features |
| 3 | Medium | Student | Selecting appropriate cluster number | Evaluated using Elbow Method and Silhouette Score |
| 4 | Low | Student | Deployment and documentation requirements | Completed through Streamlit and GitHub |

Project Risks

| No. | Risk Area | Likelihood | Risk Owner | Impact and Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Limited dataset | Medium | Student | Document limitations and avoid broad conclusions |
| 2 | Limited features | High | Student | Use meaningful available clustering features |
| 3 | Incorrect cluster number | Medium | Student | Use Elbow and Silhouette analysis |
| 4 | Misinterpretation of segments | Medium | Student | Apply cluster profiling and careful business interpretation |

Project Constraints

The project has several practical constraints:

Limited dataset size.

Limited number of customer variables.

No access to real-time organizational customer data.

Dependence on openly available learning resources and software.

Academic project timelines.

Limited scope compared with enterprise-level customer analytics systems.

Project Structure Approach

The project follows a structured and progressive Data Science approach:

- Project Initiation.

- Dataset Understanding.

- Data Quality Analysis.

- Exploratory Data Analysis.

- Feature Preparation.

- Cluster Evaluation.

- Model Development.

- Cluster Profiling.

- Business Analysis.

- Deployment.

- Documentation.

- Project Closure and Presentation.

Project Team Organization Plans

Since this is an individual project, the Student Researcher is responsible for the major project activities.

| Deliverable Code | Owner | Description |
| --- | --- | --- |
| 1.1 | Student | Project planning and dataset understanding |
| 1.2 | Student | Data quality analysis |
| 1.3 | Student | Data preparation |
| 2.1 | Student | Exploratory Data Analysis |
| 2.2 | Student | Feature selection and scaling |
| 3.1 | Student | K-Means Clustering |
| 3.2 | Student | Cluster evaluation |
| 4.1 | Student | Cluster profiling |
| 4.2 | Student | Business analysis |
| 4.3 | Student | Visualization |
| 5.1 | Student | Streamlit deployment |
| 5.2 | Student | GitHub documentation |
| 5.3 | Student | Final project presentation |

PROJECT REFERENCES SUMMARY

| Milestone | Deliverable |
| --- | --- |
| Dataset Analysis | Customer dataset understanding and quality findings |
| Exploratory Analysis | Customer demographic and behavioral visualizations |
| Clustering Preparation | Selected and prepared clustering features |
| Cluster Evaluation | Elbow Method and Silhouette Score analysis |
| Model Development | K-Means customer segmentation model |
| Business Analysis | Customer segment insights and recommendations |
| Deployment | Streamlit application |
| Documentation | GitHub repository and README |

FORMAL APPROVALS

Prepared by: Vadlamuri Sohan Aravind

Project Owner / Student Researcher

Reviewed by: [Mentor Name]

Faculty Mentor

Reviewed by: [Project Reviewer]

Technical / Academic Reviewer

Endorsed by: [Evaluation Panel]

Academic Evaluation Committee

FINAL PROJECT CHARTER STATEMENT

This Project Charter formally documents the planning, methodology, execution structure, evaluation framework, stakeholder responsibilities, risks, learning outcomes, and expected deliverables of the Customer Segmentation Using K-Means Clustering project.

The project demonstrates how customer data can be transformed into meaningful customer segments using Data Science, Exploratory Data Analysis, Feature Preparation, K-Means Clustering, Cluster Evaluation, and Business Interpretation.

The final project combines technical Machine Learning implementation with practical business understanding and demonstrates an end-to-end Data Science workflow from raw customer data to customer insights, Streamlit deployment, and GitHub documentation.